10-YEAR PLAN PROCESS AND SCHEDULE

This Attachment No. 1 documents the TYP process and schedule for Contractor participation, discussions, contributions, and input on proposed Construction Projects and AOA studies.  Contractor input is solicited and considered by WAPA through scheduled Quarterly TYP Meetings that have a focus on proposed Construction Projects and updates on AOA studies.  Optional supplemental meetings may be scheduled to further assess proposed Construction Projects or related activities.  WAPA will review, consult, and modify AOAs for proposed Construction Projects prior to performing AOA studies.  Temporary deviations in this process and schedule may result from Contractor requests or changing system conditions.

1.	TYP PROCESS:

1.1	On an annual basis, WAPA conducts four (4) primary TYP meetings to facilitate Contractor involvement.  Additional coordination meetings with Contractors are scheduled as needed to facilitate TYP development.  At any time, Contractors may submit requests for potential Construction Projects to WAPA.  These requests serve as a foundation to establish AOAs.  AOAs are proposed and reevaluated with Contractor input.  The four (4) primary TYP meetings generally consist of:

1.1.1	1st Quarter – TYP Active Projects Update Meeting:

1.1.1.1	In this meeting, typically held in March, WAPA provides Contractors with updates on costs, budgets, and schedules for active Construction Projects, and the development of refined scope, schedules and cost estimates of partially funded Construction Projects, referred to as seed funded projects.

1.1.1.2	Recommended alternatives for the previous calendar year’s AOA studies are presented and discussed with the Contractors.

1.1.1.3	Recommended alternatives from AOA studies are evaluated with Contractors’ input.

1.1.2	2nd Quarter – TYP Draft Plan Meeting:

1.1.2.1	In this meeting, typically held in June, WAPA provides Contractors with a draft TYP that includes Materials related to Construction Projects and rate analysis.  The proposed use of Prepayments for Construction Projects that will be voted on at the 4th Quarter Prepayment Funding Meeting and the development of refined scope, schedules and cost estimates of partially funded Construction Projects, referred to as seed funded projects, are reviewed and discussed in detail.

1.1.2.2	The previous year’s AOA studies have typically been completed prior to this meeting. New AOA studies (if any) are proposed to the Contractors.

1.1.3	3rd Quarter – TYP Formal Plan Meeting:

1.1.3.1	In this meeting, typically held in September, WAPA provides Contractors with the final TYP that includes the planned use of Prepayments for Construction Projects and rate analysis.  Final revisions to planned uses of Prepayments for Construction Projects to be voted on at the 4th Quarter Prepayment Funding Meeting, and the development of refined scope, schedules and cost estimates of partially funded Construction Projects, referred to as seed funded projects, are reviewed and discussed in detail.

1.1.3.2	In-progress AOA studies and proposed alternatives are discussed with the Contractors.

1.1.4	4th Quarter – Prepayment Funding Meeting:

1.1.4.1	In this meeting, typically held in December, eligible customers under the MOU vote on the use of Prepayments for Construction Projects.

1.1.4.2	WAPA provides information on appropriations available for Construction Projects.

1.1.4.3	WAPA provides an update on in-progress AOA studies.

2.	TYP MEETING PROCEDURES:

2.1	WAPA shall provide notice of the date and location of the meeting at least twenty-eight (28) Days in advance.

2.2	WAPA will distribute any Materials fourteen (14) Days prior to the meeting.

2.3	Procedures for the Prepayment Funding Meeting are described in the MOU.

3.	This Attachment No. 1 to Agreement No. XX-DSR-XXXXX (Agreement) may be modified in accordance with Section 16 of the Agreement.